Annex B

Swing Bridge Replacement

2026

Illustrative Activity Schedule

ILLUSTRATIVE ACTIVITY SCHEDULE PRICING FORM

An Illustrative Activity Schedule showing Mandatory Activities is provided herein. Proponents shall submit their own Activity Schedule with corresponding lump sum amounts. Schedule shall include all Mandatory Activities as a minimum. Activities might be further subdivided. Each amount is the sum due to the contractor on completion of each activity. Proponents are responsible for inserting activity descriptions.

| ITEM | DESCRIPTION | LUMP SUM |
| --- | --- | --- |
|  | New Bridge Works |  |
|  | Design Tasks |  |
|  | General Conditions and Preliminaries |  |
|  | Mobilisation |  |
|  | Bridge Works |  |
|  | Marine Works |  |
|  | Temporary Works |  |
|  | Piling |  |
|  | Abutments |  |
|  | Piers |  |
|  | Retaining walls |  |
|  | Revetments |  |
|  | Superstructure fabrication |  |
|  | Superstructure transportation |  |
|  | Superstructure erection |  |
|  | Superstructure (concrete works) |  |
|  | Bridge operating system |  |
|  | Bridge access system and finishes |  |
|  | Roadworks |  |
|  | Testing and Commissioning |  |
|  | Training (bridge operator and maintenance personnel) |  |
|  | Traffic Management |  |
|  | Environmental Management |  |
|  | Documentation |  |
|  | Certifications |  |
|  | Provision of as-constructed information |  |
|  | Provision of Health and Safety file |  |
|  | Demobilisation |  |
|  | SUB-TOTAL: New Bridge Works |  |

| ITEM | DESCRIPTION | LUMP SUM |
| --- | --- | --- |
|  | Old Swing Bridge Demolition |  |
|  | Demolition Plan preparation |  |
|  | General conditions and Preliminaries |  |
|  | Demolition of Superstructure |  |
|  | Demolition of Substructure |  |
|  | Removal and disposal of all demolition materials |  |
|  | Make good embankments |  |
|  | SUB-TOTAL: Old Swing Bridge Demolition |  |
|  | New Bridge Maintenance |  |
|  | Bridge Maintenance during Maintenance Period |  |
|  | Special Tools’ Supply |  |
|  | Additional maintenance personnel training |  |
|  | SUB-TOTAL: New Bridge Maintenance |  |
|  | TOTAL Swing Bridge Replacement |  |
|  | Provisional Sums |  |
|  | Bridge Operating System spare parts supply and delivery to Stores (initial list as in Electrical Parts List document) |  |
|  | Additional allowance for Bridge Operating System spare parts |  |
|  | Allowance for Maintenance and reinstatement of unforeseen public utility ducts (repair/replace if damaged) | USD 100,000.00 |
|  | Allowance for asbestos removal and/or contaminated soil if present | USD 100,000.00 |
|  | TOTAL including Provisional Sums |  |

NOTE:  All work detailed on the contract documents shall be covered completely by the Total.  Individual lump sum items are all-inclusive. If a specific task is not identified separately in the activity schedule, the Contractor shall assume that it is included as part of another related listed item or items and shall include it in the Sub-Total amount for each works section.

All prices (in USD) are to be all inclusive of all other associated works. These rates may be used for determining additions and deletions from the contract sum and for interim payment valuation.

Provisional Sums shall only be used and valued in accordance with the contract and can be modified following a variation procedure.

Proponent:………………………………………….

Signed:……………………………………………...

Date:…………………………………………….…..